PHASE 5

SariSync Version 1
Web Architecture

A maintainable structure for the working HTML, CSS, and JavaScript prototype

ARCHITECTURE DECISION Keep one shared application shell and bottom navigation. Split page rendering, state, reusable components, and data access into focused modules without changing the current UI or user flows.

| Item | Value |
| --- | --- |
| Document version | Draft 1.0 |
| Prepared | July 29, 2026 |
| Current platform | Browser prototype using HTML, CSS, and JavaScript |
| Related plans | Phase 3 screen inventory, Version 1 requirements, Phase 6 data model |

Prepared for the SariSync shared digital price book project

# Document Map

| Sections | What they explain |
| --- | --- |
| 1-3 | Purpose, status, current prototype |
| 4-6 | Architecture principles, layers, and target folder tree |
| 7-10 | Files, shell, navigation, state, pages, and components |
| 11-13 | CSS, repositories, services, storage, and security boundaries |
| 14-17 | Refactoring sequence, tests, completion checklist, and approval |
| Appendix | Glossary and evidence reviewed |

HOW TO USE THIS DOCUMENT Approve the architecture before large file moves. Phase 5 describes responsibilities and safe refactoring order. It does not authorize database migrations or a redesign of the working interface.

# 1. Phase 5 Purpose and Scope

Phase 5 defines how the browser prototype is organized so pages, navigation, state, reusable interface pieces, and data operations can change independently. The goal is clarity and maintainability, not a framework migration.

## 1.1 Goals

Keep the existing SariSync branding, screens, navigation flow, and responsive behavior.

Give every file one clear primary responsibility.

Keep one application shell responsible for bottom navigation and shared page space.

Move page-specific rendering out of the Home controller.

Provide stable repository interfaces so prototype data can later be replaced by Supabase.

Separate local caching and pending offline edits from page code.

Make the code understandable to a first-time app developer through clear names and file headers.

## 1.2 Non-goals

Do not redesign the approved interface.

Do not replace the browser prototype with Flutter, React Native, or another framework in Phase 5.

Do not create or migrate Supabase tables; that belongs to Phase 7.

Do not finalize authentication policies or Row Level Security; those belong to later phases.

Do not promise production-grade offline synchronization until its conflict behavior is designed.

PHASE BOUNDARY Phase 5 produces an approved architecture and staged refactoring plan. Phase 6 defines records and relationships. Phase 7 implements the approved database design.

# 2. Current Phase 5 Status

| Area | Status | Observed meaning |
| --- | --- | --- |
| Shared application shell | Exists | index.html owns the Home shell, secondary view region, bottom navigation, floating add action, sheet, and toast. |
| Feature folders | Partly exists | Auth and category pages are separated; most other views remain in home.js. |
| Shared services | Partly exists | Barcode, responsive helpers, formatting, prototype data, and Supabase client setup are separate. |
| Reusable components | Reserved only | components/ contains guidance but no component modules yet. |
| Models | Reserved only | models/ contains guidance; product and category shapes still live in services/data.js. |
| Central state | Not implemented | State is spread across variables, global window objects, and localStorage. |
| Repositories | Not implemented | Page code reads and mutates prototype arrays directly. |
| CSS layers | Not implemented | Most shared and page-specific styling remains in one styles.css file. |
| Automated tests | Not implemented | No focused unit or architecture tests are present. |

CURRENT POSITION The prototype already demonstrates the user experience, but its internal organization is still transitional. The next work is an incremental separation of responsibilities, not a destructive rewrite.

# 3. Current Prototype Assessment

| Current file or area | Present responsibility | Phase 5 conclusion |
| --- | --- | --- |
| index.html | Shared app shell and Home markup | Correct direction; retain as the single shell. |
| pages/home/home.js | Home, Browse, Updates, Settings, Profile, product details, add/edit, navigation, CSV, and mutations | Main concentration risk. Split by responsibility. |
| styles.css | All design tokens, base styles, layouts, components, pages, and responsive rules | Works, but difficult to trace and safely change. |
| pages/auth/* | Login and store-registration flow | Already separate, but the old PIN flow conflicts with the latest email/password decision. |
| pages/categories/* | Standalone category browser | Useful reusable page; data transfer currently depends on localStorage. |
| services/data.js | Sample products and categories | Clearly label as prototype data; later move behind repositories. |
| services/barcode.js | Camera scanning behavior | Good service boundary; keep page-neutral. |
| services/utils.js | Title-case and peso formatting | Good shared helper boundary. |
| services/responsive.js | Viewport-derived CSS tokens | Keep as a focused responsive helper. |
| services/supabase.js | Browser Supabase client | Keep client initialization separate; do not place secret/service-role credentials in frontend code. |
| settings.html | Compatibility redirect to the shared Settings view | Retain temporarily, then remove only after old links are no longer needed. |
| components/, models/, constants/ | Reserved folders with README guidance | Populate gradually during refactoring. |

## 3.1 Main Architectural Risks

Changing Browse, Settings, or product forms can unintentionally affect Home because they share one controller.

Page code directly mutates shared product arrays, making later Supabase and offline behavior difficult to introduce safely.

Global window objects hide dependencies and make tests harder to isolate.

localStorage is used for both session-like information and category-page transfer without one storage contract.

The current auth prototype mixes real Supabase calls with prototype session behavior and an outdated PIN path.

One large stylesheet makes it difficult to distinguish a reusable component rule from a page-only exception.

# 4. Architecture Principles

| Principle | Plain-language rule |
| --- | --- |
| One shell | index.html owns shared navigation, shared overlays, and the active page container. |
| One-way dependencies | Pages may use components, state, repositories, and services. Repositories and services must not depend on pages. |
| State has one home | Session, active store, active view, navigation stack, records, and UI status live in a central store. |
| Repositories hide storage | Pages request products and categories through stable interfaces, not directly from arrays, localStorage, or Supabase. |
| Components stay presentation-focused | A product card receives data and callbacks; it does not fetch or save products. |
| Services perform operations | Barcode, CSV, sync, profile photo, and backup logic remain separate from page rendering. |
| Models normalize data | Names, optional prices, barcodes, category values, and timestamps are validated consistently. |
| Safe incremental refactoring | Move one responsibility, verify behavior, then continue. |

DEPENDENCY RULE UI code may call downward into state, repositories, and services. Data and service modules must never reach upward to manipulate a specific page.

# 5. Target Architecture Overview

The target architecture keeps the prototype framework-free while introducing clear layers. Each layer exposes a small interface to the layer above it.

Figure 1. Approved dependency direction for the SariSync browser prototype.

| Layer | Responsibility |
| --- | --- |
| Shell and pages | Render views, bind user events, request actions, and show loading/empty/error states. |
| Components | Render reusable interface fragments from supplied data and callbacks. |
| Central state | Holds shared client state and notifies views when relevant data changes. |
| Models | Normalize, validate, serialize, and compare application records. |
| Services | Perform feature operations such as scanning, CSV parsing, sync, profile photos, and backups. |
| Repositories | Provide stable create/read/update/archive interfaces and choose the active data source. |
| Storage | Cache records locally, preserve pending edits, and communicate with Supabase through repositories. |

# 6. Target Folder and File Structure

This is the Phase 5 target structure requested for SariSync. It is a destination map, not an instruction to move every file at once.

APPROVED TARGET STRUCTURE src/ index.html # shared application shell css/ tokens.css # colors, spacing, radius, type, breakpoints base.css # reset, typography, accessibility layout.css # shell, page container, navigation components.css # buttons, cards, fields, modals pages/ # view-specific styles only when necessary js/ app.js # startup and dependency wiring navigation.js # active tab, secondary views, Back stack state/store.js # central client state pages/ home.js browse.js updates.js settings.js profile.js product-details.js components/ page-header.js product-card.js modal-shell.js toast.js models/ # normalization and validation helpers repositories/ # stable data interface services/ # barcode, CSV, sync, profile, backup storage/ # local cache / localStorage adapter assets/ tests/

## 6.1 SariSync Version 1 Extension Files

The requested tree is the minimum. These page modules can be added when their current render functions are extracted from home.js.

| Extension file | Responsibility |
| --- | --- |
| js/pages/add-product.js | Add-product page and form orchestration. |
| js/pages/update-price.js | Product finder for the update workflow. |
| js/pages/edit-product.js | Edit product description and price form orchestration. |
| js/pages/category-products.js | Reusable category item view. |
| js/pages/import-price-list.js | CSV selection, preview, validation results, and confirmation. |
| js/pages/export-backup.js | Backup preparation and download status. |
| js/pages/auth.js | Page orchestration for email/password registration and login; implementation remains Phase 8. |
| js/components/settings-tile.js | Reusable Settings option with title, subtitle, and action. |
| js/components/empty-state.js | Reusable no-data presentation and optional action. |
| js/components/barcode-button.js | Shared barcode scan button used by Search and product forms. |

## 6.2 Naming Rules

Use lowercase kebab-case file names: product-details.js, not ProductDetails.js.

Name page entry points after the view: browse.js and settings.js.

Name reusable UI after what it renders: product-card.js and page-header.js.

Name services after the operation: barcode-service.js, csv-service.js, and sync-service.js.

Name repositories after the record type: product-repository.js and category-repository.js.

Place a beginner-friendly FILE and PURPOSE comment at the top of every supported source file.

# 7. File and Folder Responsibilities

| Location | Primary responsibility | May contain |
| --- | --- | --- |
| src/index.html | Static shared shell only | Bottom navigation, page outlet, shared sheet/toast roots, script/style entry points. |
| src/js/app.js | Startup and wiring | Create dependencies, restore session/cache, start navigation, and render the initial view. |
| src/js/navigation.js | Navigation state | Activate tabs, open secondary pages, maintain Back stack, and update browser history if used. |
| src/js/state/store.js | Shared client state | Read, update, and subscribe to session, store, device, records, and UI status. |
| src/js/pages/ | Page orchestration | Render one view, bind its events, call repositories/services, and display states. |
| src/js/components/ | Reusable presentation | Return DOM/markup and expose callbacks without owning page business rules. |
| src/js/models/ | Record contracts | Normalize names, optional fields, money values, timestamps, and IDs. |
| src/js/repositories/ | Data access contracts | Hide whether records currently come from mock arrays, local cache, or Supabase. |
| src/js/services/ | Feature operations | Barcode, CSV, sync, profile image, and backup behavior. |
| src/js/storage/ | Browser persistence | Read/write cache, pending queue, device registration, and safe session preferences. |
| src/css/ | Shared design system | Tokens, accessible defaults, shell layout, components, and exceptional page styles. |
| src/assets/ | Static media | App marks, placeholder images, and non-code assets. |
| src/tests/ | Automated checks | Models, repositories, navigation, services, and critical rendering helpers. |

# 8. Shared Application Shell and Navigation

## 8.1 Shell Ownership

index.html remains the single shared shell. Individual page modules render inside one page outlet. Pages must not create another bottom navigation bar, another full application shell, or a nested fixed viewport.

App-level background and maximum-width container.

Home-only branded header host.

Active page outlet for Home, Browse, Updates, Settings, Profile, and workflows.

One opaque bottom navigation bar and floating add action.

Shared toast, confirmation dialog, scanner, and modal/sheet roots.

Safe-area spacing and the final content inset above bottom navigation.

## 8.2 Navigation Contract

| Destination | Entry | Back behavior |
| --- | --- | --- |
| Home, Browse, Updates, Settings | Bottom navigation | Replace the active primary view; keep the shared shell mounted. |
| Profile | Home avatar or Settings option | Push Profile onto the Back stack; Back returns to the exact previous view. |
| Product details | Search, Browse, Category, or Price Pulse | Push details; Back returns to the originating list and preserves its search/filter. |
| Add Product | Floating add action or Quick Actions | Push page; successful save returns to the intended previous view. |
| Update Price | Quick Action | Push product finder, then edit page; Back unwinds one step at a time. |
| Category Products | Browse or Home category | Push category view; Back returns to Browse or Home origin. |
| Import / Export | Settings | Push administrative view; Back returns to Settings. |

BACK-STACK RULE navigation.js stores view identifiers and serializable parameters, not raw DOM. A page re-renders from state when the user goes Back.

## 8.3 Suggested Navigation Interface

ILLUSTRATIVE INTERFACE navigation.start({ initialView: "home" }) navigation.switchTab("browse") navigation.push("product-details", { productId, from: "browse" }) navigation.back() navigation.replace("home")

# 9. Central State

The central state store replaces scattered page variables and reduces unnecessary rebuilding. A page subscribes only to the data it needs.

| State branch | Contains |
| --- | --- |
| session | Authenticated user ID, signed-in status, and session readiness. |
| activeStore | Store ID, generated store code, display name, and membership role. |
| activeDevice | Device ID, nickname, active status, and last activity. |
| navigation | Active tab, current view, parameters, and Back stack. |
| products | Normalized active and archived product records for the selected store. |
| categories | Store-owned, uppercase category records and display order. |
| priceUpdates | Recent audit records used by Price Pulse and Updates. |
| sync | Online, offline, pending, syncing, conflict, or error state. |
| ui | Search terms, selected filters, loading/error messages, and transient notices. |

## 9.1 State Rules

Pages never mutate state objects directly; they call named actions.

Repository results are normalized before entering state.

Optional numeric values remain null when absent; blank wholesale price is never converted to zero.

Archived products stay available to audit/history features but are excluded from normal active lists.

A product update changes only subscribers interested in that product or price-update collection.

localStorage is accessed through the storage adapter, not directly from page modules.

# 10. Page and Component Boundaries

| Page module | Owns | Uses |
| --- | --- | --- |
| home.js | Greeting, primary search, Price Pulse preview, Quick Actions, and category preview. | Navigation, repositories, shared components. |
| browse.js | Full category/product browsing, filters, search, and edit entry. | Product/category repositories and product cards. |
| updates.js | Complete price history and audit trail. | Price-update repository and price cards. |
| settings.js | Account, store management, import/export, sync, and About entries. | Settings tiles and navigation. |
| profile.js | Profile display/editing and photo action. | Profile repository/service and profile components. |
| product-details.js | Current retail/wholesale values, metadata, timestamps, and edit action. | Product repository and price display components. |
| add-product.js | New-product form and barcode action. | Product model, repository, barcode service. |
| update-price.js | Search/category selection before editing. | Product repository and navigation. |
| edit-product.js | Price and description edits for one product. | Product model, repository, price-update workflow. |

## 10.1 Reusable Component Contract

| Component | Renders | Boundary |
| --- | --- | --- |
| page-header.js | Title, optional Back button, optional action. | No branding outside Home. |
| product-card.js | Product name, category/variant, current price, and select/edit action. | Receives product and callbacks. |
| price-card.js | Old/new price, direction, updater, device, and time. | Receives one price-update view model. |
| modal-shell.js | Shared rounded container, header, scroll body, and fixed footer. | Use only when a modal is genuinely required. |
| toast.js | Temporary success, warning, and error messages. | One shared live region. |
| settings-tile.js | Settings label, subtitle, and navigation action. | Presentation only. |
| barcode-button.js | Consistent scan icon, label, and accessible action. | Calls supplied scan callback. |
| empty-state.js | No-data message and optional recovery action. | Receives text and callback. |

COMPONENT RULE Components receive data and callbacks. They do not read localStorage, query Supabase, change active navigation, or mutate the product collection.

# 11. CSS and Responsive Architecture

| File | Responsibility |
| --- | --- |
| tokens.css | Color, spacing, radius, shadows, type scale, content width, safe-area values, and responsive breakpoints. |
| base.css | Box sizing, body defaults, typography, focus visibility, reduced motion, screen-reader helpers, and form inheritance. |
| layout.css | Application shell, page outlet, shared page wrapper, bottom navigation, safe-area handling, grids, and scroll boundaries. |
| components.css | Buttons, fields, cards, chips, tiles, toasts, scanners, dialogs, and shared states. |
| pages/*.css | Only rules unique to one page that cannot be expressed through shared layout or components. |

## 11.1 Elastic Storefront Rules

Use percentage widths and Flexbox/Grid for structural layout; avoid hardcoded card widths.

Center the page wrapper with a shared maximum width so tablets do not overstretch content.

Use clamped numeric CSS custom properties for typography; prices retain a safe minimum and maximum.

Use one shared horizontal-padding token across Home, Browse, Updates, and Settings.

Use one safe-area strategy in the shell; pages do not add duplicate bottom insets.

The page outlet reserves only the bottom-navigation height defined by the shell.

Respect prefers-reduced-motion and keep keyboard focus visible.

## 11.2 Suggested Token Groups

| Token group | Examples |
| --- | --- |
| Color | --color-brand, --color-surface, --color-text, --color-muted, --color-success, --color-warning |
| Spacing | --space-1 through --space-8, plus --page-padding |
| Radius | --radius-sm, --radius-md, --radius-lg, --radius-pill |
| Typography | --text-caption, --text-body, --text-title, --text-price |
| Layout | --content-max, --nav-height, --safe-bottom |
| Motion | --duration-fast, --duration-normal, --ease-standard |

# 12. Models, Repositories, Services, and Storage

## 12.1 Model Responsibilities

| Model helper | Responsibility |
| --- | --- |
| product.js | Normalize uppercase item name, optional barcode/prices, active state, timestamps, and store/category IDs. |
| category.js | Trim and uppercase category name; preserve store ownership and display order. |
| price-update.js | Represent nullable previous prices, new prices, updater, device, and time. |
| profile.js | Normalize display name, required email, optional mobile number, and photo URL. |
| store.js | Represent hidden UUID, generated human-readable store code, name, and location. |
| device.js | Represent store/user ownership, nickname, active state, and activity timestamps. |

## 12.2 Repository Contracts

| Repository | Stable operations |
| --- | --- |
| productRepository | list, search, getById, getByBarcode, create, update, archive |
| categoryRepository | list, create, rename, reorder, archive |
| priceUpdateRepository | listRecent, listByProduct, record |
| profileRepository | getCurrent, update |
| storeRepository | getActive, create, findByStoreCode |
| membershipRepository | requestJoin, listMembers, approve, remove |
| deviceRepository | register, listActive, touchActivity, deactivate |

WHY REPOSITORIES MATTER Home and Browse should not care whether products come from sample arrays, a local cache, or Supabase. Only the repository implementation changes when the production data source changes.

## 12.3 Service Boundaries

| Service | Owns |
| --- | --- |
| barcode-service.js | Open scanner, return scanned code, and report permission/camera errors. |
| csv-service.js | Parse, normalize, validate, preview, and export agreed product columns. |
| sync-service.js | Coordinate cache, pending edits, retries, server updates, and conflict status. |
| profile-service.js | Validate/prepare profile photos and profile-specific operations. |
| backup-service.js | Build portable CSV backup and trigger download/share behavior. |
| auth-service.js | Phase 8 wrapper for Supabase Auth session, email/password registration, login, logout, and recovery. |

## 12.4 Storage Adapter

The storage adapter is the only module that reads or writes localStorage. It uses versioned keys so cached data can be migrated safely.

SUGGESTED KEY NAMESPACE sarisync:v1:session-preferences sarisync:v1:active-store sarisync:v1:device sarisync:v1:products-cache sarisync:v1:categories-cache sarisync:v1:price-updates-cache sarisync:v1:pending-edits

# 13. Data, Authentication, and Security Boundaries

## 13.1 Prototype vs. Production

| Concern | Current prototype | Approved direction |
| --- | --- | --- |
| Products/categories | services/data.js arrays | Repositories backed by Supabase and local cache. |
| Session | Prototype localStorage object plus partial Supabase calls | Supabase Auth session managed through auth-service. |
| Store joining | Prototype form flow | Generated store code, membership request, and owner approval. |
| PIN | Still referenced by current auth prototype | Removed from Version 1 architecture; email/password is the approved method. |
| Price history | Derived from product sample fields | Separate price_updates records from the Phase 6 model. |
| Device attribution | Nickname stored in prototype session | Registered device record linked to store and user. |
| Offline behavior | Limited local values | Versioned cache and pending queue; conflict policy remains later work. |

## 13.2 Security Rules for Architecture

Never place a Supabase service-role or secret key in browser code.

A publishable browser key does not replace Row Level Security.

Every repository request must be scoped to the authenticated user's active store membership.

The store code identifies a store; it is not an authentication secret.

Email and password authenticate the person; active membership authorizes store access.

Pages must not construct unrestricted table queries directly.

Repository errors must be translated into user-safe messages without exposing credentials or internal details.

PHASE BOUNDARY Phase 5 defines where authentication and authorization code belongs. Phase 8 implements authentication; the later security phase implements reviewed RLS policies.

# 14. Safe Refactoring Sequence

Refactor in small vertical slices. Each step must preserve the working UI and be verified before the next step starts.

| Step | Change | Action | Exit check |
| --- | --- | --- | --- |
| 1 | Freeze behavior | Record current screens, links, search, scanner, forms, and responsive checks. | No intentional UI or behavior changes. |
| 2 | Create src entry structure | Add folders and entry files while existing files continue to run. | App still opens from the current URL. |
| 3 | Extract navigation | Move active-tab, secondary-view, and Back-stack logic into navigation.js. | All tabs and Back paths still work. |
| 4 | Introduce central state | Move session/store/device/navigation state behind state/store.js. | Pages no longer read shared mutable variables directly. |
| 5 | Extract page modules | Move Browse, Updates, Settings, Profile, and product workflows one at a time. | Each extracted page renders identically. |
| 6 | Extract components | Move product card, page header, toast, barcode button, and settings tile. | Components receive data/callbacks only. |
| 7 | Introduce models | Centralize normalization and validation, including uppercase names and nullable optional prices. | Forms and imports produce consistent records. |
| 8 | Introduce repositories | Wrap current arrays/local data behind stable interfaces. | Pages no longer touch services/data.js directly. |
| 9 | Split CSS | Move tokens, base, layout, components, and page exceptions without selector changes first. | Visual regression check passes. |
| 10 | Add storage adapter | Replace direct localStorage access with versioned methods. | Session/cache behavior remains intact. |
| 11 | Prepare production adapters | Add Supabase-backed repositories after Phase 7 schema approval. | Prototype adapter remains available for controlled testing. |
| 12 | Remove compatibility code | Delete old redirects/globals only after all references and tests are updated. | No broken bookmarks or script paths. |

## 14.1 Stop Conditions

Stop if a move changes the UI, navigation history, or product behavior unexpectedly.

Stop if the bottom navigation is duplicated or a page creates a second application shell.

Stop if optional blank values become zero, undefined, or invented data.

Stop if page code begins querying Supabase directly instead of using a repository.

Stop if old and new modules both own the same state mutation.

# 15. Testing and Quality Gates

| Area | Acceptance check |
| --- | --- |
| Startup | Unauthenticated user reaches Login; authenticated user reaches the intended initial view. |
| Navigation | Tabs, deep entries, Back stack, Home avatar, and Settings Profile entry preserve history. |
| Home | Search, scanner, Price Pulse, Quick Actions, and category preview behave unchanged. |
| Products | Add, update, details, nullable wholesale price, barcode scan, and archive behavior remain correct. |
| Browse | Search, category filtering, editing entry, and empty states work. |
| Updates | Newest records appear first; missing previous price does not display as 0.00. |
| Settings | Import/export remain administrative and navigation stays in one shell. |
| Responsive | Small phone, large phone, and tablet widths share padding and avoid overlap. |
| Accessibility | Keyboard focus, labels, live regions, contrast, and reduced motion remain usable. |
| Architecture | Pages do not access localStorage or Supabase directly; components do not own business logic. |
| Data portability | CSV preserves blank optional fields and the agreed column order. |
| Console | No uncaught errors, missing scripts, broken imports, or invalid relative paths. |

# 16. Phase 5 Completion Checklist

| Completion item | Status |
| --- | --- |
| Current source structure inspected | Completed |
| Shared shell and navigation ownership defined | Completed |
| Target folder tree approved | Pending review |
| Page and component boundaries approved | Pending review |
| State shape and repository boundaries approved | Pending review |
| CSS layering and responsive rules approved | Pending review |
| Prototype and production data boundaries documented | Completed |
| Safe refactoring sequence approved | Pending review |
| Testing and acceptance gates approved | Pending review |
| Document approved for Phase 5 implementation | Pending |

# 17. Approval and Handoff Record

| Item | Your input |
| --- | --- |
| Document version | Draft 1.0 |
| Phase | Phase 5 - Web Architecture |
| Architecture approved? | No - review required |
| Implementation authorized? | No - approve the staged plan first |
| Reviewed by |  |
| Review date |  |
| Important changes requested |  |
| Next phase after approval | Complete safe Phase 5 refactoring, then begin Phase 7 Database Design |

RECOMMENDED HANDOFF Approve this document, create a separate implementation checklist from Section 14, and refactor one responsibility at a time. Do not combine the architecture refactor with database migration or major visual redesign.

# Appendix A. Beginner-Friendly Glossary

| Term | Simple meaning |
| --- | --- |
| Application shell | The shared outer structure that stays mounted: page outlet, bottom navigation, and shared overlays. |
| Page module | JavaScript responsible for rendering and coordinating one screen or workflow. |
| Component | A reusable interface piece that receives data and callbacks. |
| State | Information currently held by the app, such as the active store, products, search term, and sync status. |
| Central store | One module that owns shared client state and notifies interested pages when it changes. |
| Model | A helper that defines, normalizes, validates, and serializes one kind of record. |
| Service | Logic that performs an operation, such as barcode scanning or CSV parsing. |
| Repository | A stable data interface that hides whether information comes from mock data, cache, or Supabase. |
| Storage adapter | The only module allowed to access browser persistence such as localStorage. |
| Dependency wiring | Connecting pages to the specific state, repositories, and services they need when the app starts. |
| Back stack | An ordered list of previously visited views used to return to the correct screen. |
| Normalization | Turning inputs into one consistent form, such as trimming and uppercasing category names. |
| Validation | Checking that data follows rules before it is saved. |
| Data contract | The agreed fields, types, optional values, and behavior of a record. |
| Adapter | A module that makes one storage system follow the repository interface. |
| RLS | Row Level Security: database rules that restrict which store rows an authenticated user may access. |
| Regression | A previously working behavior that breaks after a change. |

# Appendix B. Evidence Reviewed

| Source | How it informed Phase 5 |
| --- | --- |
| ARCHITECTURE.md | Current documented folder responsibilities and shared secondary-page approach. |
| index.html | Shared shell, Home content, bottom navigation, shared sheet, and toast roots. |
| pages/home/home.js | Current centralized rendering, navigation, forms, CSV, and product mutations. |
| pages/auth/* | Current authentication/store setup page and partial Supabase connection. |
| pages/categories/* | Reusable standalone category view and localStorage transfer. |
| services/*.js | Prototype data, formatting, responsive tokens, barcode scanning, and Supabase client. |
| SariSync_V1_Feature_Roles_Requirements.docx | Version 1 scope, roles, limits, and requirements. |
| SariSync_Phase_3_Screen_Inventory.docx | View purposes, entry/exit behavior, and navigation expectations. |
| SariSync_Phase_6_Data_Model.docx | Approved entity, field, relationship, and business-rule decisions. |

ACCURACY NOTE This document describes the source state inspected on July 29, 2026. Future code changes should update ARCHITECTURE.md and this document's version history.