SariSync Phase 7

Database Design and Implementation Guide

This guide turns the approved Phase 6 plan into real Supabase database tables and rules. Work through one task at a time. You do not need to understand or run SQL before the guide tells you to do so.

Phase 7 boundary

This phase builds the database structure. Email/password login, member approval, and detailed Row Level Security rules are completed in later phases.

# 1. Overall Goal

Create a real, organized database that can safely store one store's products, categories, members, devices, and price history.

| By the end of Phase 7 | Simple meaning |
| --- | --- |
| Real tables | The approved SariSync lists exist in Supabase, not only in the document. |
| Correct connections | Products, categories, users, devices, and price history point to the correct store. |
| Basic rules | Invalid prices and accidental duplicates are blocked by the database. |
| Sample-data proof | Test records show that the structure works before real store data is used. |

# 2. What Phase 7 Includes - and What Comes Later

| Phase 7: build now | Later phases: do not build yet |
| --- | --- |
| Tables, columns, UUIDs, foreign keys, defaults, and constraints | Email/password registration and login |
| Categories, products, devices, membership, and price-history structure | Owner approval screen and member invitations |
| Sample-data testing and schema documentation | Detailed Row Level Security policies and offline conflict resolution |

# 3. Simple Terms You Will See

| Simple term | Technical term | Meaning |
| --- | --- | --- |
| Database map | Schema | The complete structure of tables, fields, and connections. |
| List of records | Table | A structured list such as products or categories. |
| Information column | Field / column | One type of value, such as retail_price. |
| Hidden unique ID | UUID primary key | A long ID the database uses to identify one row. |
| Connection field | Foreign key | A field that stores an existing ID from another table. |
| Database rule | Constraint | A rule that blocks invalid or duplicate data. |
| Saved database change | Migration | A reviewed change record that can be applied safely. |
| Access rule | RLS policy | A later security rule controlling which rows a signed-in user may use. |

# 4. Supabase Dashboard Map

Start in your SariSync Supabase project. The left sidebar is the main place you will use in Phase 7.

| What you need | Where to click | Use it for |
| --- | --- | --- |
| View table relationships | Database -> Schema Visualizer | See the public-schema tables and their connecting lines. |
| View columns and rows | Database -> Tables | Inspect a table, its fields, data types, and current sample rows. |
| Run reviewed database changes | SQL Editor -> New query | Paste only SQL that has been reviewed first. |
| Check available backups | Database -> Backups | Confirm what recovery options are available; do not restore anything. |
| View security policies | Access Control -> Policies | Inspect existing policies. Detailed policies belong to the later security phase. |

Navigation note

Supabase may slightly rename or move a menu item over time. If you cannot find it, use the Dashboard search or open Database first; the important words to look for are Schema Visualizer, Tables, SQL Editor, Backups, and Policies.

# 5. Phase 7 Task Plan

Complete these tasks in order. Do not skip directly to SQL changes, because your project already has existing stores and products tables.

## Task 1. Record the Starting Point

Goal: Protect what you already have and write down the current database structure before changing it.

What to do:

Open the Schema Visualizer and take a screenshot of the public schema.

Open the stores and products tables and list their current columns.

Record whether either table already has real data.

Use the visualizer's Copy as SQL option, if available, and save the text as a schema baseline note.

Check Database -> Backups. Do not restore or delete anything.

Where to click in Supabase:

Database -> Schema Visualizer -> choose schema public.

Database -> Tables -> choose stores, then products.

Database -> Backups -> inspect available backups only.

Finished when

You have a baseline screenshot, a list of current fields, and a note about existing data and backups.

Important

A backup is your safety copy. Do not make destructive changes in the production project before this record exists.

## Task 2. Create a Current-versus-Planned Change List

Goal: Turn the Phase 6 document into a simple to-do list for the actual database.

What to do:

Create four labels: Keep, Add, Change, and Postpone.

Compare every current stores and products field with the Phase 6 model.

List missing tables: profiles, store_members, categories, devices, and price_updates.

Mark any old PIN design as Postpone for removal until the email/password flow is ready.

Where to click in Supabase:

Use your Phase 6 Data Model document beside Database -> Tables.

Use Schema Visualizer to confirm existing relationships.

Finished when

Every planned table and field is labeled Keep, Add, Change, or Postpone.

Important

Do not delete an existing column merely because it is absent from the plan. First confirm whether existing data depends on it.

## Example Change List

| Table | Phase 7 action | Why |
| --- | --- | --- |
| stores | Keep and revise carefully | It already exists and will own shared store data. |
| products | Keep and revise carefully | It already exists and needs the approved category, archive, and audit structure. |
| profiles | Add | Stores the in-app profile connected to Supabase Auth later. |
| store_members | Add | Connects profiles to stores with Owner or Member role. |
| categories | Add | Each store creates and manages its own category list. |
| devices | Add | Records a registered device nickname and activity. |
| price_updates | Add | Stores Price Pulse and audit history. |

## Task 3. Build the Tables in Safe Order

Goal: Create parent tables before child tables that need their IDs.

What to do:

Review the migration plan before running it.

Create or revise stores and create profiles.

Create store_members and categories.

Revise products so category_id correctly references categories.id.

Create devices and price_updates last.

Where to click in Supabase:

Database -> SQL Editor -> New query when you have approved SQL.

Database -> Tables after each step to confirm the table appears.

Database -> Schema Visualizer to confirm new connecting lines.

Finished when

All seven public data tables appear with the planned columns and relationships.

## Approved Build Order

| Order | Tables / action | Reason |
| --- | --- | --- |
| 1 | stores and profiles | These provide the main store and person identities. |
| 2 | store_members and categories | They need existing store or profile IDs. |
| 3 | products | Each product needs its store and valid category. |
| 4 | devices and price_updates | They reference stores, profiles, and products. |

## Task 4. Add Approved Database Rules

Goal: Make the database protect important SariSync decisions even if a future screen has a bug.

What to do:

Add UUID defaults to normal table IDs; profiles.id reuses the Supabase Auth user ID later.

Add required fields, timestamp defaults, and non-negative price checks.

Add foreign keys from the Phase 6 relationship diagram.

Add unique rules for store codes, membership pairs, category names, and non-empty barcodes.

Add is_active for archived products and automatic update-time handling.

Where to click in Supabase:

Database -> SQL Editor -> New query for reviewed constraints and functions.

Database -> Tables -> open a table to confirm the field types and defaults.

Finished when

The database itself blocks invalid prices and prevents important duplicates.

## Rules to Implement

| SariSync rule | Technical term | Expected behavior |
| --- | --- | --- |
| Retail price cannot be negative | CHECK constraint | A negative price is rejected. |
| Categories are uppercase and unique per store | Normalization + unique constraint | BEVERAGES cannot be added twice to one store. |
| Barcode is optional but not duplicated per store | Partial unique index | Blank barcodes are allowed; a repeated non-empty barcode is rejected. |
| One user cannot join the same store twice | Composite unique constraint | The same store_id plus user_id cannot repeat. |
| Products are archived, not deleted | Boolean is_active | Archived products stay in history but leave normal active lists. |

## Task 5. Test with Safe Sample Data

Goal: Prove that tables and rules work before you use real store information.

What to do:

Create two sample stores, each with a different category list.

Add sample profiles, memberships, devices, products, and price updates.

Try the invalid cases in the test table below.

Confirm the Schema Visualizer matches your approved Phase 6 diagram.

Where to click in Supabase:

Database -> Tables -> select a table -> Insert row, if you are using the visual editor.

Or use Database -> SQL Editor only with reviewed sample-data SQL.

Database -> Schema Visualizer for the final connection check.

Finished when

All normal sample records save correctly, while invalid records are rejected.

| Test | Expected result |
| --- | --- |
| Add a product with -10 retail price | Rejected. |
| Add BEVERAGES twice to one store | Second category is rejected. |
| Use the same non-empty barcode twice in one store | Second product is rejected. |
| Create a product in Store A | It stays linked to Store A through store_id. |
| Archive a product | It becomes inactive while price history remains available. |

## Task 6. Verify, Document, and Hand Off

Goal: Finish Phase 7 with proof of what changed and what must happen next.

What to do:

Save the reviewed migration SQL and a short change log.

Take a final Schema Visualizer screenshot.

Write which sample tests passed and any issues found.

Do not disable RLS just to make an error disappear.

Prepare the Phase 8 handoff for email/password authentication and profile creation.

Where to click in Supabase:

Database -> Schema Visualizer for the final screenshot.

Database -> Tables for a final field check.

Access Control -> Policies only to inspect current policy state; detailed policy design comes later.

Finished when

You have a tested schema, a change record, and a clear handoff to Phase 8.

Important

New public-schema tables may not automatically be available through the Data API. Do not expose tables broadly or weaken RLS until the later security phase.

# 6. Phase 7 Completion Checklist

| Completion item | Status | Your note |
| --- | --- | --- |
| Current schema recorded and backup checked | Pending |  |
| Current-versus-planned change list approved | Pending |  |
| Tables and foreign keys implemented | Pending |  |
| Rules, defaults, and archive behavior implemented | Pending |  |
| Sample-data tests passed | Pending |  |
| Final schema screenshot and change log saved | Pending |  |
| Ready for Phase 8 authentication | Pending |  |

# 7. What Finished Phase 7 Looks Like

Phase 7 is finished when the approved SariSync data model exists as real Supabase tables, their relationships work, and sample tests prove that incorrect data is blocked.

Stores cannot see each other's product structure because every shared record has the correct store connection.

Products can use valid store-managed categories.

Price Pulse has a separate price_updates history table.

Products can be archived with is_active instead of permanently deleted.

The database is ready for Phase 8 to add email/password registration, login, and automatic profile creation.

Your first action

Open Supabase -> Database -> Schema Visualizer. Record the current stores and products columns before you run any SQL.

# Official Supabase References

Database overview: https://supabase.com/docs/guides/database/overview

Tables and columns: https://supabase.com/docs/guides/database/tables

Database backups: https://supabase.com/docs/guides/platform/backups