SariSync Project Documentation Guide

Example + fill-in template for planning, building, and maintaining the application

This guide is written for the current HTML/CSS/JavaScript prototype. It also shows how the project can later evolve into a mobile application.

| How to read this guide | Meaning |
| --- | --- |
| Example | Sample SariSync content that shows the expected level of detail. |
| Your input | Replace the placeholder with your own decision, notes, link, or diagram. |
| Deliverable | The file, diagram, decision, or working result produced by the phase. |
| Complete when | A practical checklist for deciding whether the phase is finished. |

# How to use this document

Read each phase before starting it.

Write your decisions in the Your input sections; do not leave important decisions only in chat messages.

Keep examples if they help, but clearly label which parts are still assumptions.

Link each diagram, spreadsheet, or design file from the relevant phase.

When a phase is complete, date it and record the document version.

# Simple technical vocabulary

| Term | Simple meaning | SariSync example |
| --- | --- | --- |
| View / page | A screen the user sees. | Home, Browse, Settings, or Profile. |
| Component | A reusable interface piece. | A product card or settings tile. |
| Markup | HTML structure that describes the screen. | A button containing a title and price. |
| Render function | JavaScript that creates or updates markup. | renderProductCard(product). |
| CSS class | A reusable styling label. | .settings-card controls card appearance. |
| Service | Logic that performs an operation. | Barcode scanning or CSV export. |
| Repository | A layer that reads and writes data. | A product repository connected to Supabase. |
| Data model | The structure of stored information. | Product fields such as retailPrice and category. |
| API | A defined way for systems to communicate. | Supabase database requests. |
| Acceptance criteria | Conditions proving a feature works. | A product saves without a wholesale price. |

# 1. Project idea and problem definition

Purpose: Explain the problem, users, setting, and value before deciding features.

## Questions to answer

What problem is costing users time or money?

Who experiences it most often?

What is the simplest useful solution?

How will success be recognized?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Problem statement

Target user description

Goals and non-goals

Success measures

## Example — SariSync

Example: Rotating family members forget changing retail prices because wholesale costs change frequently. SariSync is a shared price lookup tool, not a full POS.

## Deliverables

Problem statement

Target user description

Goals and non-goals

Success measures

## Complete when

☐ Problem statement is one clear paragraph.

☐ Primary users and context are named.

☐ Goals and non-goals are separated.

☐ Success can be measured.

# 2. Version 1 requirements and scope

Purpose: Freeze what Version 1 includes, excludes, and limits.

## Questions to answer

Which features are essential for first release?

Which ideas belong in Version 2?

What limits keep the product focused?

What roles can perform each action?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Feature scope

Roles

Limits

Functional and non-functional requirements

## Example — SariSync

Example: Version 1 includes search, barcode fallback, product price fields, Price Pulse, five devices, and offline cached lookup.

## Deliverables

Feature scope

Roles

Limits

Functional and non-functional requirements

## Complete when

☐ Version 1 document is approved.

☐ Future ideas are separated.

☐ Roles and limits are written.

☐ Every requirement has a testable outcome.

# 3. User-flow planning

Purpose: Map how users move from starting action to completed result.

## Questions to answer

Where does each flow start?

What does the user tap or type?

What does the system do?

Where can the flow succeed, fail, or stop?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Lookup, update, add, profile, import, export, and navigation flows

## Example — SariSync

Example: Home → Search Canton → Results → Product Lookup → Back to Home.

## Deliverables

Lookup, update, add, profile, import, export, and navigation flows

## Complete when

☐ Every major flow has entry and exit points.

☐ Back behavior is defined.

☐ Success, error, and empty states are included.

☐ No flow ends at a dead end.

# 4. Screen and information architecture

Purpose: Decide which screens exist and what information belongs on each one.

## Questions to answer

What is the purpose of each screen?

What belongs in the shared shell?

Which screens are separate views?

What is the priority of information?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Screen inventory

Navigation map

Screen hierarchy

Content priority notes

## Example — SariSync

Example: Home prioritizes search and Price Pulse; Settings contains Store Management and Profile access.

## Deliverables

Screen inventory

Navigation map

Screen hierarchy

Content priority notes

## Complete when

☐ Every view has one main purpose.

☐ Primary actions are visible.

☐ Shared navigation is documented.

☐ No screen contains unrelated administration.

# 5. UI/UX and design system

Purpose: Define how the app looks, responds, and stays consistent.

## Questions to answer

What are the colors, spacing, radii, and type scale?

How large must prices be?

How does the layout adapt to phones and tablets?

How are loading, empty, and error states shown?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Design tokens

Wireframes

High-fidelity screens

Component inventory

## Example — SariSync

Example: Use a high-contrast price scale, flexible card widths, and one reusable Settings Tile style.

## Deliverables

Design tokens

Wireframes

High-fidelity screens

Component inventory

## Complete when

☐ A design reference exists.

☐ Responsive rules are written.

☐ Reusable components are identified.

☐ Accessibility states are included.

# 6. Data modeling

Purpose: Define the shape of every important record before database work.

## Questions to answer

What fields does a Product need?

Which values are required or optional?

How is a price change recorded?

What identifies a store, member, and device?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Product, Category, PriceUpdate, Profile, Store, and UserRole models

## Example — SariSync

Example Product fields: barcode, name, category, costPrice, retailPrice, wholesalePrice?, bottleDeposit?, notes, updatedBy, updatedAt.

## Deliverables

Product, Category, PriceUpdate, Profile, Store, and UserRole models

## Complete when

☐ Required and optional fields are marked.

☐ Relationships are documented.

☐ Example records exist.

☐ Invalid values and empty values are defined.

# 7. Technical architecture

Purpose: Show how the browser/app, services, database, and device features connect.

## Questions to answer

Which layer owns UI?

Which layer owns business logic?

Where is data stored?

What happens when the network is unavailable?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Architecture diagram

Layer responsibilities

Technology decisions

## Example — SariSync

Example: HTML/CSS/JS view → product service → repository → localStorage cache or Supabase.

## Deliverables

Architecture diagram

Layer responsibilities

Technology decisions

## Complete when

☐ Dependencies are identified.

☐ Each layer has a responsibility.

☐ Data flow is diagrammed.

☐ Temporary prototype choices are labeled.

# 8. File and project structure

Purpose: Make it easy to find and safely change code.

## Questions to answer

Which files represent pages?

Which code is reusable?

Where do services and models live?

What naming rules will be followed?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Folder tree

File ownership notes

Naming conventions

## Example — SariSync

Example: pages/home/home.js; services/barcode.js; models/product.js; components/settings-tile.js.

## Deliverables

Folder tree

File ownership notes

Naming conventions

## Complete when

☐ Folders have clear purposes.

☐ Files have one primary responsibility.

☐ Shared code is not duplicated.

☐ A new developer can find the main files.

# 9. Backend and Supabase planning

Purpose: Define production data, authentication, storage, and security.

## Questions to answer

Which tables are needed?

How are stores isolated?

What policies protect data?

Which files or images use Storage?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Schema, policies, API/service notes, environment setup

## Example — SariSync

Example tables: stores, profiles, devices, products, price_updates; every product is scoped to a storeId.

## Deliverables

Schema, policies, API/service notes, environment setup

## Complete when

☐ Tables and relationships are approved.

☐ Access policies are planned.

☐ Secrets are not placed in public code.

☐ Prototype data migration is considered.

# 10. Offline and synchronization planning

Purpose: Define how the app behaves without internet and resolves later sync.

## Questions to answer

What data is cached?

How are offline edits queued?

What status is shown?

What if two devices edit the same product?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Offline flow

Queue rules

Conflict rule

Sync status states

## Example — SariSync

Example: Save locally → mark pending → retry after connection → broadcast update → show updatedBy and updatedAt.

## Deliverables

Offline flow

Queue rules

Conflict rule

Sync status states

## Complete when

☐ Offline lookup works by design.

☐ Queue and retry behavior is written.

☐ Conflict behavior is chosen.

☐ Failure messaging is clear.

# 11. Implementation

Purpose: Turn the approved requirements and designs into working code.

## Questions to answer

Which feature should be built first?

What can be reused?

What is the smallest testable increment?

What must not be changed?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Feature branches/commits

Working screens

Code comments

Implementation notes

## Example — SariSync

Example order: session → product model → Home search → add/edit → Price Pulse → sync.

## Deliverables

Feature branches/commits

Working screens

Code comments

Implementation notes

## Complete when

☐ Each feature meets its acceptance criteria.

☐ Console errors are resolved.

☐ Shared styles remain consistent.

☐ Implementation notes explain intentional deviations.

# 12. Testing and quality assurance

Purpose: Check behavior, layout, data, accessibility, and resilience.

## Questions to answer

What should happen for valid and invalid inputs?

Does it work at different widths?

Does it work offline?

Can a user recover from errors?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Test plan

Test cases

Bug list

Regression checklist

## Example — SariSync

Example: Test empty wholesale price, denied camera permission, duplicate barcode, offline save, and five-device limit.

## Deliverables

Test plan

Test cases

Bug list

Regression checklist

## Complete when

☐ Critical flows pass.

☐ Responsive screens are checked.

☐ Known bugs are recorded.

☐ A release candidate is repeatable.

# 13. User testing

Purpose: Observe real family members using the app in the store context.

## Questions to answer

Can a parent find a price without help?

Do labels make sense?

Are prices readable in glare or low light?

Where do users hesitate?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Test script

Participant notes

Issue priority list

Before/after decisions

## Example — SariSync

Example task: “Find the retail price for Lucky Me Canton and tell me who last changed it.”

## Deliverables

Test script

Participant notes

Issue priority list

Before/after decisions

## Complete when

☐ Real users complete core tasks.

☐ Observed issues are prioritized.

☐ Changes are linked to evidence.

☐ Retesting confirms improvements.

# 14. Deployment and maintenance

Purpose: Define how the app is released, monitored, backed up, and supported.

## Questions to answer

Where is the production app hosted?

How are database changes deployed?

How are backups made?

Who responds to incidents?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Deployment checklist

Environment notes

Backup plan

Maintenance log

## Example — SariSync

Example: Deploy static web assets, apply Supabase migrations, verify auth, test sync, and keep a rollback copy.

## Deliverables

Deployment checklist

Environment notes

Backup plan

Maintenance log

## Complete when

☐ Release steps are repeatable.

☐ Backups are tested.

☐ Environment secrets are documented safely.

☐ An owner for maintenance is assigned.

# 15. Future versions and roadmap

Purpose: Keep new ideas visible without destabilizing Version 1.

## Questions to answer

What user problem is next?

What evidence supports it?

Does it require new data or permissions?

What moves from idea to committed scope?

## Your input

Write your decision here: ________________________________

Add a link, drawing, spreadsheet, or note here: ________________________________

Version 2 backlog

Prioritized roadmap

Decision log

## Example — SariSync

Example future ideas: supplier price history, advanced roles, analytics, multi-store accounts, and richer import templates.

## Deliverables

Version 2 backlog

Prioritized roadmap

Decision log

## Complete when

☐ Version 2 ideas are separated from V1.

☐ Priorities have reasons.

☐ Dependencies are noted.

☐ A review date is scheduled.

# Documentation templates

Copy these headings into separate project files or keep them as sections in one master document.

## Project overview

Your input: Product name, one-sentence description, current technology, audience, owner, version, last updated.

Example: ______________________________________________

## Goals and non-goals

Your input: What the product must accomplish; what it intentionally will not do.

Example: ______________________________________________

## Target users

Your input: User type, environment, skill level, needs, frustrations, and success measure.

Example: ______________________________________________

## User roles

Your input: Role name, permissions, restrictions, and examples of who has the role.

Example: ______________________________________________

## Feature scope

Your input: Feature name, purpose, priority, owner, status, and Version 1/Version 2 label.

Example: ______________________________________________

## System limits

Your input: Device, file, product, photo, performance, storage, and permission limits.

Example: ______________________________________________

## Functional requirements

Your input: “The system shall…” statements with acceptance criteria.

Example: ______________________________________________

## Non-functional requirements

Your input: Performance, privacy, accessibility, reliability, portability, and security expectations.

Example: ______________________________________________

## User flows

Your input: Entry, action, response, next view, success, error, empty state, and exit.

Example: ______________________________________________

## Screen inventory

Your input: Screen name, purpose, entry points, exit points, primary action, and states.

Example: ______________________________________________

## Data models

Your input: Field name, type, required/optional, example, validation, and relationship.

Example: ______________________________________________

## Navigation structure

Your input: Shared shell, tabs, pages, back behavior, and deep links.

Example: ______________________________________________

## File documentation

Your input: File path, responsibility, dependencies, public functions, and change notes.

Example: ______________________________________________

## API and service documentation

Your input: Service name, inputs, outputs, errors, authentication, and data source.

Example: ______________________________________________

## Testing checklist

Your input: Test ID, setup, action, expected result, actual result, status, and bug link.

Example: ______________________________________________

## Known issues

Your input: Issue, impact, workaround, priority, owner, and planned fix.

Example: ______________________________________________

## Future improvements

Your input: Idea, user problem, evidence, dependencies, priority, and target version.

Example: ______________________________________________

## Version history

Your input: Version, date, changes, author, known issues, and approval.

Example: ______________________________________________

# Diagram guide

A diagram is a visual explanation. You can draw it by hand, use Figma/FigJam, or use Mermaid text. Use rectangles for views, arrows for movement, diamonds for decisions, and notes for errors.

## User-flow diagram

| Item | Guide |
| --- | --- |
| Purpose | Shows the steps a user follows. |
| Recommended type | Flowchart |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Home → Search Canton → Results → Product Lookup → Back. |
| Your blank template | Your diagram: [start] → [action] → [response] → [success/error] |

## Navigation map

| Item | Guide |
| --- | --- |
| Purpose | Shows how views connect. |
| Recommended type | Site map / flowchart |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Home connects to Browse, Updates, Settings, Profile, and product flows. |
| Your blank template | Your diagram: [shell] → [tab] → [view] |

## Screen hierarchy

| Item | Guide |
| --- | --- |
| Purpose | Shows parent/child relationships between views. |
| Recommended type | Tree diagram |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | App Shell → Home; App Shell → Browse; App Shell → Settings → Profile. |
| Your blank template | Your diagram: [root] → [child] → [subview] |

## System architecture

| Item | Guide |
| --- | --- |
| Purpose | Shows UI, services, storage, and external systems. |
| Recommended type | Layered architecture |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Browser UI → Product Service → Repository → localStorage/Supabase. |
| Your blank template | Your diagram: [client] → [service] → [data layer] |

## Data relationship diagram

| Item | Guide |
| --- | --- |
| Purpose | Shows records and their relationships. |
| Recommended type | ERD |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Store has many Devices and Products; Product has many Price Updates. |
| Your blank template | Your diagram: [entity] 1—many [entity] |

## Offline synchronization flow

| Item | Guide |
| --- | --- |
| Purpose | Shows what happens when connection disappears and returns. |
| Recommended type | State/flow diagram |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Edit offline → Local cache → Pending queue → Reconnect → Supabase → Other devices. |
| Your blank template | Your diagram: [offline] → [queue] → [retry] → [synced] |

## Authentication flow

| Item | Guide |
| --- | --- |
| Purpose | Shows sign-in, registration, joining, and session states. |
| Recommended type | Sequence or flowchart |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Register → Verify mobile/PIN → Create store → Home; Join → Store code → Device nickname → Home. |
| Your blank template | Your diagram: [credential] → [verification] → [session] |

## Product price update flow

| Item | Guide |
| --- | --- |
| Purpose | Shows how a saved price becomes an audit record. |
| Recommended type | Sequence diagram |
| Shapes/content | Rectangles = views or entities; arrows = movement; diamonds = decisions; notes = errors. |
| Example | Search product → Edit retail price → Save → Update previous/current → Save updatedBy/updatedAt → Price Pulse. |
| Your blank template | Your diagram: [user] → [form] → [service] → [database] → [feed] |

# Final documentation checklist

☐ Project overview and Version 1 scope are approved.

☐ Every major screen has a purpose, entry, exit, and states.

☐ The main user flows are diagrammed and written.

☐ Models, services, repositories, and file responsibilities are documented.

☐ Security, offline, sync, and data-portability decisions are recorded.

☐ Testing, deployment, maintenance, and future-version notes exist.

☐ Each document has an owner and last-updated date.